AI Heart Disease Prediction

and Risk Analysis

___________________________

Project Logbook

Module: Data Analytics & Algorithms

Course: MSc in Data Science

Team Members

Naga Sai Kedasu  (Machine Learning)

AR Fardin Shaik  (Deep Learning)

Duration: 10 Weeks  |  2026

# Project Overview

This project develops an AI-powered healthcare system that predicts heart disease risk using Machine Learning and classifies ECG signals using Deep Learning. The system is deployed as an interactive Streamlit web application with an integrated AI chatbot for health guidance.

Project Title: AI Heart Disease Prediction and Risk Analysis Using Machine Learning and Deep Learning

Duration: 10 Weeks (January – March 2026)

Role Split: Naga Sai Kedasu handled ML model development; AR Fardin Shaik handled DL model development. Both collaborated on preprocessing, deployment, testing, and presentation.

# Weekly Logbook

| Week | Project Planning & Topic Selection |
| --- | --- |
| Week 1 (Jan 20 - Jan 26) | Naga Sai (ML): Researched ML approaches for heart disease prediction, reviewed Kaggle datasets, shortlisted CDC BRFSS 2022 dataset Fardin (DL): Reviewed deep learning methods for ECG classification, studied MIT-BIH Arrhythmia Database, researched CNN architectures Joint Work: Finalised project title, defined objectives, created project timeline and divided responsibilities Outcome: Project roadmap finalised with dual-model approach agreed |

| Week | Dataset Collection & Exploratory Data Analysis |
| --- | --- |
| Week 2 (Jan 27 - Feb 2) | Naga Sai (ML): Downloaded CDC BRFSS dataset (445,132 records), performed EDA - checked distributions, missing values, correlations using Pandas and Seaborn Fardin (DL): Downloaded MIT-BIH dataset (87,554 train + 21,892 test), explored signal structures, plotted sample ECG waveforms Joint Work: Compared findings, identified key challenges (class imbalance in health data, signal-to-image conversion for ECG) Outcome: Both datasets loaded, explored, and key features identified |

| Week | Data Preprocessing & Feature Engineering |
| --- | --- |
| Week 3 (Feb 3 - Feb 9) | Naga Sai (ML): Dropped missing values (445K to 442K), selected 15 clinical features, applied One-Hot Encoding, StandardScaler, SMOTE for class balancing, created LifestyleRiskScore feature Fardin (DL): Converted raw ECG time-series signals (188 steps) into 224x224 RGB images using matplotlib, labelled as Normal/Abnormal, organised train/test folders Joint Work: Reviewed each other’s preprocessing pipelines, validated no data leakage in train-test splits Outcome: Clean, balanced datasets ready for model training |

| Week | Baseline ML Model Development |
| --- | --- |
| Week 4 (Feb 10 - Feb 16) | Naga Sai (ML): Implemented Logistic Regression as baseline - achieved 75.6% accuracy, 60.9% ROC-AUC. Evaluated precision (0.12), recall (0.44), F1 (0.19) for positive class Fardin (DL): Began designing CNN architecture - decided on 2-layer Conv2D structure with MaxPooling, set up TensorFlow/Keras environment Joint Work: Discussed baseline results, identified that class imbalance still affects performance despite SMOTE Outcome: Baseline ML model established, CNN design planned |

| Week | Advanced ML Models |
| --- | --- |
| Week 5 (Feb 17 - Feb 23) | Naga Sai (ML): Built Random Forest (200 estimators) - 84.8% accuracy, 53.9% ROC-AUC. Built XGBoost (200 estimators, lr=0.1, depth=6) - 76.8% accuracy, 61.1% ROC-AUC. Compared all three models, selected Random Forest for deployment Fardin (DL): Supported model comparison analysis, helped generate confusion matrices and classification reports for all three ML models Joint Work: Jointly analysed precision-recall tradeoffs, discussed why Random Forest has high accuracy but low ROC-AUC Outcome: Random Forest selected as primary ML model, saved as heart_model.pkl with scaler.pkl and model_columns.pkl |

| Week | CNN Development for ECG Classification |
| --- | --- |
| Week 6 (Feb 24 - Mar 2) | Naga Sai (ML): Helped prepare ECG image dataset, validated image quality and label correctness across train/test sets Fardin (DL): Built CNN: Conv2D(32) -> MaxPool -> Conv2D(64) -> MaxPool -> Flatten -> Dense(128) -> Sigmoid. Trained 15 epochs with Adam optimizer, binary crossentropy loss. Achieved 88% test accuracy Joint Work: Reviewed CNN training curves, discussed potential improvements (deeper networks, data augmentation) Outcome: CNN model trained and saved as ecg_model.h5 |

| Week | Model Evaluation & Optimisation |
| --- | --- |
| Week 7 (Mar 3 - Mar 9) | Naga Sai (ML): Generated ROC curves for all ML models, performed error analysis on false negatives, experimented with threshold adjustments Fardin (DL): Evaluated CNN on test set, generated confusion matrix, analysed misclassified ECG images to understand failure cases Joint Work: Created final model performance comparison table, documented all metrics for the report Outcome: All models evaluated, final metrics documented |

| Week | Streamlit Web Application Development |
| --- | --- |
| Week 8 (Mar 10 - Mar 16) | Naga Sai (ML): Built prediction backend - wrote predict_heart() function, integrated model loading with joblib, built PDF report generation using ReportLab Fardin (DL): Built Streamlit frontend - designed navigation menu with streamlit-option-menu, created patient input form with two-column layout, added ECG upload section with image analysis Joint Work: Integrated frontend and backend, tested end-to-end prediction flow, fixed column alignment bugs Outcome: Functional web application with heart prediction and ECG analysis |

| Week | AI Chatbot Integration & UI Polish |
| --- | --- |
| Week 9 (Mar 17 - Mar 23) | Naga Sai (ML): Tested chatbot responses for medical accuracy, added session state to pass risk score to chatbot context Fardin (DL): Integrated OpenAI GPT-4o-mini API as Seven AI chatbot, wrote system prompt, added chat history with session state, styled the UI with custom CSS Joint Work: Full system testing - tested all pages, edge cases, and user flows. Fixed bugs and improved error handling Outcome: Complete AI healthcare application deployed on Streamlit |

| Week | Documentation, Presentation & Final Submission |
| --- | --- |
| Week 10 (Mar 24 - Mar 30) | Naga Sai (ML): Prepared model comparison charts, wrote technical sections of the report, helped design PPT slides for ML sections Fardin (DL): Prepared CNN and deployment sections, designed PPT layout, wrote project logbook and documentation Joint Work: Jointly prepared final presentation (14 slides), rehearsed presentation, prepared for viva questions, uploaded to GitHub Outcome: Project completed - all deliverables submitted |

# Team Contribution Summary

The table below details each member’s specific contributions across all project phases.

| Member | Area | Details |
| --- | --- | --- |
| Naga Sai Kedasu | ML Model Development | Logistic Regression, Random Forest, XGBoost training, evaluation, hyperparameter tuning, model serialisation |
| Naga Sai Kedasu | Data Preprocessing | Feature selection (15 features), encoding, scaling, SMOTE balancing, LifestyleRiskScore engineering |
| Naga Sai Kedasu | Backend Development | Prediction function, model loading, PDF report generation with ReportLab |
| Naga Sai Kedasu | Evaluation & Analysis | ROC curves, confusion matrices, model comparison, error analysis |
| AR Fardin Shaik | DL Model Development | CNN architecture design, training (15 epochs), ECG image classification, model saving |
| AR Fardin Shaik | ECG Data Processing | Signal-to-image conversion, image preprocessing, dataset organisation |
| AR Fardin Shaik | Frontend Development | Streamlit UI design, navigation menu, input forms, ECG upload, custom CSS styling |
| AR Fardin Shaik | AI Chatbot | OpenAI GPT-4o-mini integration, system prompt design, session state management |
| Both | Presentation | 14-slide PPT design, rehearsal, viva preparation |
| Both | Documentation | Logbook, final report, GitHub repository |
| Both | Testing | End-to-end system testing, bug fixes, peer review of each other’s code |

# Model Performance Summary

Final evaluation metrics for all models developed in this project.

| Model | Accuracy | ROC-AUC | Precision (1) | Recall (1) | F1-Score (1) |
| --- | --- | --- | --- | --- | --- |
| Logistic Regression | 75.6% | 60.9% | 0.12 | 0.44 | 0.19 |
| Random Forest | 84.8% | 53.9% | 0.10 | 0.19 | 0.13 |
| XGBoost | 76.8% | 61.1% | 0.12 | 0.43 | 0.19 |
| CNN (ECG) | 88% | — | — | — | — |

# Tools & Technologies

| Category | Tools |
| --- | --- |
| Language | Python 3.x |
| ML Libraries | Scikit-learn, XGBoost, Imbalanced-learn (SMOTE) |
| Deep Learning | TensorFlow, Keras (CNN) |
| Data Processing | Pandas, NumPy, OpenCV, Pillow, Matplotlib, Seaborn |
| Web Framework | Streamlit, Streamlit Option Menu |
| AI Integration | OpenAI GPT-4o-mini API |
| Other | ReportLab (PDF), Joblib (model saving), GitHub (version control) |

# Key Challenges & Solutions

| Challenge | Impact | Solution |
| --- | --- | --- |
| Severe class imbalance (6% positive) | Models predicted majority class, low recall | Applied SMOTE on training data only |
| High accuracy but low ROC-AUC for Random Forest | Model not truly distinguishing classes well | Documented as limitation, proposed threshold tuning for future work |
| Converting ECG signals to images | Raw time-series not directly usable by 2D-CNN | Plotted signals with matplotlib, saved as 224x224 images |
| Integrating multiple models in one app | Different input formats and preprocessing steps | Modularised code, separate prediction functions per model |
| API key security for chatbot | Hardcoded key is a security risk | Noted for production; would use environment variables |

# Reflection

## What We Learned

- End-to-end ML pipeline: from raw data to deployed application

- Handling real-world data issues like class imbalance and missing values

- CNN architecture design and training for medical image classification

- Web application development with Streamlit for ML deployment

- API integration for AI chatbot functionality

- Collaborative development using Git and clear role division

## What We Would Improve

- Use ROC-AUC as optimisation metric instead of accuracy

- Try 1D-CNN on raw ECG signals instead of image conversion

- Implement k-fold cross-validation for more robust evaluation

- Add more ML algorithms (SVM, KNN, Neural Networks) for comparison

- Deploy on cloud (AWS/Azure) with proper authentication

- Use the trained CNN model directly in the Streamlit app

# Conclusion

The project successfully delivered an AI-based healthcare system that combines machine learning for clinical risk prediction and deep learning for ECG image classification, deployed as an interactive web application with an AI chatbot.

Naga Sai led the ML development, building and comparing three algorithms and selecting Random Forest (84.8% accuracy) as the primary model. Fardin led the DL development, designing and training a CNN that achieved 88% accuracy on ECG classification. Both contributed to data preprocessing, Streamlit deployment, system testing, and the final presentation.

The project demonstrates practical application of data science techniques in healthcare and provides a foundation for future improvements including real-time ECG monitoring, mobile deployment, and advanced model architectures.